Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | SWTID-2026-8898 |
| Project Name | AI FAQ Assistant API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Individual |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation after registration. | 1 | High | Individual |
| Sprint-2 | Login | USN-3 | As a user, I can log into the application using email and password. | 2 | Low | Individual |
| Sprint-1 | FAQ Management | USN-4 | As a content creator, I can create FAQ records. | 2 | Medium | Individual |
| Sprint-1 | FAQ Management | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Individual |
| Sprint-2 | FAQ Management | USN-6 | As a content creator, I can delete FAQ records. | 2 | Medium | Individual |
| Sprint-2 | Semantic Search | USN-7 | As a user, I can search FAQs using semantic search | 3 | High | Individual |
| Sprint-2 | AI FAQ Generation | USN-8 | As a user, I can get AI-generated FAQ answers. | 3 | High | Individual |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |
| Sprint-5 | 20 | 6 Days | 21 Nov 2022 | 26 Dec 2022 | 20 | 26 Dec 2022 |
| Sprint-6 | 20 | 6 Days | 28 Nov 2022 | 03 Dec 2022 | 20 | 03 Dec 2022 |
| Sprint-7 | 20 | 6 Days | 05 Dec 2022 | 10 Dec 2022 | 20 | 10 Dec 2022 |
| Sprint-8 | 20 | 6 Days | 12 Dec 2022 | 17 Dec 2022 | 20 | 17 Dec 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts